Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | 6ab3d8050fc666a751b367a2 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Project Name: AI StudyBuddy – AI-Based Study Planning and Learning Assistance Application

The product backlog contains the main features and tasks required to develop AI StudyBuddy. The project is divided into four sprints, with each sprint focusing on a set of related features.

1. Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a student, I can register for the application using my name, email, and password. | 2 | High | Devloper |
| Sprint-1 | User Login | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Devloper |
| Sprint-2 | User Dashboard | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Devloper |
| Sprint-1 | Study Planning | USN-4 | As a student, I can create a daily study schedule by entering my subjects and study times. | 5 | Medium | Devloper |
| Sprint-1 | AI Study Assistance. | USN-5 | as a student, I can ask study-related questions and receive AI-generated answers. | 5 | High | Devloper |
| Sprint-2 | AI Study Suggestions | USN-6 | As a student, I can receive AI-based study suggestions to help organize my learning. | 3 | high | Devloper |
| Sprint-2 | Task Management | USN-7 | As a student, I can add, view, and manage my study tasks. | 3 | Meadium | Devloper |

2. Project Tracker, Velocity & Burndown Chart (4 Marks)

The project tracker is used to monitor the progress of each sprint, record completed story points, and compare planned and actual release dates.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | Weak1 | Weak1,6 Days | To be updated | To be updated |
| Sprint-2 | 13 | 6 Days | Weak2 | Weak2,6 Days | To be updated | To be updated |
| Sprint-3 | 14 | 6 Days | Weak3 | Weak3,6 Days | To be updated | To be updated |
| Sprint-4 | 15 | 6 Days | Weak4 | Weak4,6 Days | To be updated | To be updated |

3. Velocity

Velocity is the amount of work a team completes during a sprint, measured in story points. Average velocity per day can be calculated as:

Average Velocity=Total Story Points CompletedTotal Sprint Days\text{Average Velocity} = \frac{\text{Total Story Points Completed}}{\text{Total Sprint Days}}Average Velocity=Total Sprint DaysTotal Story Points Completed​

For the planned project, assuming all 52 story points are completed over 24 working days:

AV=5224=2.17AV = \frac{52}{24} = 2.17AV=2452​=2.17